# SecureBank Enterprise Lab — Stage 2 Completion Report

Stage: 2 — SecureBank Linux Server

Status: ✅ Foundation complete (Module 1) — 🟡 Module 2 code complete, verify on the VM; Modules 2–8 planned

Date: August 2026

Ecosystem: one of nine interconnected stages (see INTEGRATION.md at the repo root)

## 1. Executive summary

Stage 2 is SecureBank's hardened, monitored, reproducible backend server —

the center of gravity of the lab: nearly every other stage watches it (1, 7),

tests it (5, 6), hosts on it (4), investigates it (8), models it (3), or

deploys it (9).

Module 1 delivered a foundation that is patched from day one, protected by a

default-deny firewall on both IP families, restricted at the SSH layer,

time-synchronized (UTC + NTP), and audited (persistent journal, firewall drop

logging, on-demand forensics snapshots, config-hash drift detection). Fifteen

hardening controls (C-01…C-15) are documented in a register with purpose,

threat, configuration, verification, and impact — nothing is applied "because

someone said so."

All automation is idempotent Bash driven by a single source of truth

(lab.env at the repo root), and the module is verified by a ~60-check

automated suite that checks *effective runtime state*, not just file existence.

## 2. Mission in the ecosystem

> "SecureBank now has infrastructure that needs to be protected and monitored."

•  Consumes: lab.env (single source of truth), repo config templates.

•  Produces: hardened host, managed /etc/hosts, sshd drop-in, firewall,

sysctl, persistent journal, config hashes, forensics snapshots.

•  Feeds: Stage 1 (traffic), Stage 3 (hardening register → threat model),

Stage 7 (journald → syslog RFC 5424), Stage 8 (evidence kit), Stage 9 (IaC).

•  Contract: every address/port/format reserved in INTEGRATION.md.

## 3. Module 1 deliverables

| Artifact | Role |
| --- | --- |
| scripts/setup.sh | idempotent foundation + hardening (run as root) |
| scripts/generate-lab-traffic.sh | Stage 1 traffic generation (client/self modes) |
| scripts/collect-forensics.sh | evidence snapshot + drift baseline (Stage 8 seed) |
| tests/module1-verify.sh | ~60 automated checks of effective state |
| configs/etc/ssh/sshd_config.d/99-securebank.conf | SSH baseline (AllowUsers rendered from lab.env) |
| configs/etc/nftables.conf | default-deny firewall, IPv4 + IPv6, SB-DROP logging |
| configs/etc/sysctl.d/99-securebank.conf | network-hardening kernel parameters |
| configs/etc/issue.net | authorized-use banner |
| configs/etc/apt/apt.conf.d/50securebank-unattended | security-only automatic updates |
| configs/etc/systemd/journald.conf.d/99-securebank.conf | persistent journal |
| docs/security-hardening.md | control register C-01…C-15 |
| docs/host-auditing.md | evidence strategy + documented deferrals |
| lab.env (repo root) | single source of truth for all lab identity |

## 4. Security controls applied (C-01 … C-15)

| ID | Control | Threat addressed |
| --- | --- | --- |
| C-01 | Root SSH login disabled | credential theft of the most privileged account |
| C-02 | Dedicated admin user in sudo group | least privilege; no root-from-day-one |
| C-03 | Minimal base package set (--no-install-recommends) | smaller attack surface |
| C-04 | Password auth TEMPORARY (learning; isolated lab) | — revoked in Module 4 |
| C-05 | UTC timezone | log-correlation errors (Stages 7/8) |
| C-06 | SSH limited to the admin account (AllowUsers) | other accounts become entry points |
| C-07 | SSH DoS/auth posture explicit (LoginGraceTime, MaxStartups, UseDNS no, GSSAPI no, MaxAuthTries 4) | connection exhaustion, slow/pollutable logins |
| C-08 | Default-deny firewall, both IP families | exposure of not-yet-hardened services |
| C-09 | sysctl network hardening | spoofing, redirect MITM, SYN floods |
| C-10 | NTP enabled | clock drift corrupts evidence |
| C-11 | Authorized-use banner | legal/authorized-use notice |
| C-12 | Admin SSH keys — Kali is the sole origin (no server-side keypair) | key-provenance muddying; Module 4 audit + Stage 8 investigations |
| C-13 | Security-only automatic updates | known-vulnerability exploitation |
| C-14 | AppArmor enforced where the platform ships it | compromised service escape |
| C-15 | Persistent journal + firewall drop logging + forensics kit | no evidence to investigate incidents |

## 5. SSH baseline (effective settings)

| Setting | Value | Why |
| --- | --- | --- |
| PermitRootLogin | no | no direct root SSH (C-01) |
| PasswordAuthentication | yes (TEMPORARY) | Module 1 learning; revoked in Module 4 |
| KbdInteractiveAuthentication | yes (TEMPORARY) | must flip with the above (T-15) |
| MaxAuthTries | 4 | bound per-connection guessing |
| AllowUsers | securebank-admin (from lab.env) | guest list (C-06) |
| PermitEmptyPasswords | no | no lockless doors |
| AllowAgentForwarding | no | cuts SSH-agent pivoting |
| PubkeyAuthentication | yes | key auth live from day one |
| LoginGraceTime | 60 | bound idle auth |
| MaxStartups | 5:30:60 | bound connection floods |
| UseDNS / GSSAPIAuthentication | no | remove slow/unused mechanisms |
| Banner | /etc/issue.net | authorized-use notice |

## 6. Firewall policy (nftables, inet table — IPv4 + IPv6)

Default deny inbound; **outbound unrestricted — the documented current lab

posture, not an "outbound-only updates" policy** (a deliberate egress

allow-list arrives with later modules once required destinations are

recorded); forward dropped.

| Rule | Action |
| --- | --- |
| established/related return traffic | accept |
| loopback | accept |
| DHCP client replies (67→68) | accept (Module 1; static in Module 2) |
| ICMP echo-request | accept (Stage 1 traffic script) |
| ICMPv6 echo + neighbor discovery | accept (IPv6 stays enabled, filtered) |
| SSH from 10.10.10.0/24 (IPv4) and fe80::/10 (link-local v6) | accept |
| everything else inbound | drop + log SB-DROP (rate-limited 5/s burst 10) |

Self-lockout guard: setup.sh validates the REMOTE PEER address of the

live SSH session (IPv4 + IPv6, via ss -tnpe's explicit endpoint fields —

not the local socket side, which Module 2's static plan changes on purpose)

and aborts before applying the firewall if the peer would be cut. It fails

closed when a session is live but its peer cannot be determined

(escape hatch: SB_FIREWALL_SKIP=1).

## 7. sysctl network-hardening baseline

| Parameter | Value |
| --- | --- |
| net.ipv4.conf.{all,default}.rp_filter | 1 (anti-spoofing) |
| net.ipv4/6.conf.{all,default}.accept_redirects | 0 (redirect MITM) |
| net.ipv4/6.conf.{all,default}.accept_source_route | 0 |
| net.ipv4.conf.{all,default}.log_martians | 1 (visibility) |
| net.ipv4.tcp_syncookies | 1 (SYN-flood mitigation) |

IPv6 is hardened, not disabled — it is filtered by the same inet firewall.

## 8. Patch management & host auditing

Patch management (C-13): the box starts patched (one-time full-upgrade)

and stays patched — unattended-upgrades applies security-origin updates

only, daily, with reboots always manual. Failures are visible (service-active

verify check; journald + /var/log/unattended-upgrades logs).

Host auditing (C-15) — full strategy in docs/host-auditing.md:

persistent journal (survives reboot) → Stage 7 forwarder (syslog RFC 5424,

ports 514/10514 reserved); SSH auth events; rate-limited SB-DROP firewall

logs; collect-forensics.sh on-demand snapshots (processes, connections,

host-key fingerprints, config hashes, package baseline, update state).

Deliberately deferred (documented, with triggers): auditd (until Stage 8

needs syscall-level evidence), Fail2Ban (would suppress Stage 6's authorized

attack traffic; firewall + AllowUsers already bound the surface), AIDE

(config-drift detection already exists), filesystem hardening (no threat model

demands it yet).

## 9. Integration contract

•  `lab.env` (repo root): subnet 10.10.10.0/24, server .10, Kali .20,

analyzer .30, hostnames, admin user, timezone, IPv6 ULA fd00:10:10::/48.

Overridable per-run; no secrets ever.

•  `INTEGRATION.md` (v1.0): address registry, reserved ports (22, 53,

80/443, 3306/5432, 514/10514), UTC/ISO-8601 time rule, RFC 5424 log

transport, Stage 1 report schema, artifact naming, change policy, contract

changelog.

•  Reserved ports are reserved *before* the services exist so Stages 1/5/6/7

can rely on them.

## 10. Verification

tests/module1-verify.sh (~60 checks) verifies effective state, not file

existence: per-setting sshd -T, nft list ruleset, sysctl, passwd -S

lockout, rendered-template cmp, package presence, patch policy, journal

persistence, AppArmor (where present), and drift detection — live config

hashes compared against the last setup.sh run; drift = FAIL (seed of Stage 8

integrity monitoring).

Setup itself records an audit trail: every run is teed to

logs/setup-<stamp>.log with applied-config sha256 hashes; package baseline

snapshots to logs/package-baseline-<stamp>.txt.

## 11. Admin procedures (must-know)

•  Password: ≥ 14 characters, not reused elsewhere; set on the box with

passwd securebank-admin; never committed to the repo.

•  Locked out? Use the VM console (not SSH): sudo -i then passwd.

•  Kali access (key): on Kali once — ssh-keygen -t ed25519, then

ssh-copy-id securebank-admin@<server-ip>. The server generates no keys

of its own — Kali is the sole admin-key origin (C-12).

•  Reboot after kernel upgrade before continuing to Module 2.

## 12. Roadmap — what comes next for Stage 2

| Module | Focus | Status |
| --- | --- | --- |
| 2 | Network Configuration — static IPs, DNS, routing, IPv6 ULA | 🟡 Code complete — verify on the VM |
| 3 | Services & Application Infrastructure (minimal banking services) | ⏳ Planned |
| 4 | Server Hardening — key-only SSH (flip both switches, T-15), firewall extension, AppArmor profiles | ⏳ Planned |
| 5 | Logging & Telemetry — journald → syslog RFC 5424 to Stage 7 | ⏳ Planned |
| 6 | Stage 1 Integration — verified traffic between Stage 1 ↔ Stage 2 | ⏳ Planned |
| 7 | Security Validation — nmap, lynis, posture report | ⏳ Planned |
| 8 | Documentation & Reproducibility | ⏳ Planned |